Got it — this is not a large enterprise chain system, but a hyperlocal neighborhood store ordering app where:

- A single local store owner manages inventory

- Nearby residents browse and place orders

- The store owner gets notified

- The store fulfills and delivers locally

Below is a revised and focused Requirements Document tailored to this hyperlocal model.

📄 Requirements Document

Local Store Hyperlocal Ordering App

1. Introduction

1.1 Purpose

To build a mobile and web application that enables a local store owner to list products and manage inventory, while allowing nearby residents to browse, place orders, and receive home delivery notifications.

1.2 Scope

The system will:

- Allow store owner to manage products & inventory

- Allow residents to browse products

- Enable order placement

- Notify store owner of new orders

- Support order status tracking

- Support local delivery management

2. User Roles

| Role | Description |
| --- | --- |
| Store Owner | Manages inventory, receives orders, fulfills deliveries |
| Resident (Customer) | Browses products and places orders |
| Delivery Person (Optional) | Delivers orders (if separate from owner) |
| Admin (Platform) | Manages system-level settings |

3. Functional Requirements

3.1 User Registration & Login

FR-1: Store Owner Registration

- Owner can register with:

  - Store name

  - Address

  - Phone number

  - Email

- OTP verification required.

FR-2: Resident Registration

- Residents can register using:

  - Phone number (OTP)

  - Address (for delivery)

- Residents must provide location (GPS or address).

3.2 Store Setup & Management

FR-3: Store Profile Management

Owner can:

- Add store name

- Upload logo

- Set working hours

- Set delivery radius (e.g., 3–5 km)

- Set minimum order amount

FR-4: Inventory Management

Owner can:

- Add product

  - Product name

  - Category

  - Price

  - Quantity available

  - Product image

- Edit product

- Delete product

- Mark product out of stock

- Bulk upload products (optional)

FR-5: Stock Management

- Auto-reduce stock when order is confirmed.

- Alert when stock is low.

- Manual stock adjustment.

3.3 Product Browsing (Resident Side)

FR-6: Browse Products

Residents can:

- View categories

- Search products

- Filter by price

- View product details

FR-7: Cart Management

Residents can:

- Add to cart

- Update quantity

- Remove items

- View total price

3.4 Order Management

FR-8: Place Order

Residents can:

- Select delivery address

- Choose payment method (COD / Online)

- Confirm order

FR-9: Order Notification

When order is placed:

- Store owner receives:

  - Push notification

  - SMS (optional)

  - In-app alert

FR-10: Order Status Flow

Order statuses:

- New Order

- Accepted

- Preparing

- Out for Delivery

- Delivered

- Cancelled

Residents can track order status in real-time.

3.5 Delivery Management

FR-11: Delivery Handling

- Owner can assign delivery person.

- Owner can mark as out for delivery.

- Delivery person can mark as delivered.

FR-12: Delivery Area Restriction

- Orders allowed only within configured delivery radius.

- GPS validation required.

3.6 Payment Management

FR-13: Payment Options

- Cash on Delivery (COD)

- UPI

- Credit/Debit card

- Wallet (optional)

FR-14: Payment Confirmation

- Online payments confirmed instantly.

- COD marked paid after delivery.

3.7 Notifications

FR-15: Notifications to Owner

- New order alert

- Cancelled order alert

- Low stock alert

FR-16: Notifications to Residents

- Order accepted

- Order dispatched

- Order delivered

- Payment confirmation

Channels:

- Push notification

- SMS (optional)

- Email (optional)

3.8 Reviews & Ratings

FR-17: Customer Feedback

- Residents can rate:

  - Store

  - Delivery experience

- Leave comments.

4. Non-Functional Requirements

4.1 Performance

- App response time < 3 seconds.

- Order notification delay < 5 seconds.

4.2 Availability

- 99% uptime.

- Backup daily.

4.3 Security

- Secure login (OTP-based).

- Encrypted payment transactions.

- Data encryption at rest and transit.

4.4 Scalability

- Support 1 store initially.

- Designed to scale to multiple stores in future.

4.5 Usability

- Simple UI for non-technical store owners.

- Mobile-first design.

- Support local language.

5. Technical Architecture (High-Level)

5.1 Components

- Mobile App (Android / iOS)

- Web Admin Panel (Owner dashboard)

- Backend API

- Database

- Push Notification Service

- Payment Gateway Integration

5.2 Suggested Stack

- Frontend: Flutter / React Native

- Backend: Node.js / Django

- Database: PostgreSQL / MongoDB

- Hosting: AWS / Azure / GCP

6. Future Enhancements

- Multiple store marketplace model

- Subscription plans for store owners

- Analytics dashboard (sales trends)

- Loyalty points

- Referral system

- WhatsApp ordering integration

- AI demand prediction

7. Assumptions

- Store operates within limited geographic area.

- Delivery handled by store or 1–2 delivery persons.

- Residents have smartphone access.

8. Acceptance Criteria

- Store owner can add products.

- Residents can place orders.

- Owner receives notification instantly.

- Order status updates work correctly.

- Payments process successfully.

- Delivery restricted to configured radius.

Database Scehma

Excellent — below is a detailed production-grade relational database schema designed specifically for your Hyperlocal Local Store Ordering App.

This schema:

- Supports single store initially

- Scales to multi-store in future

- Supports delivery radius restriction

- Handles inventory tracking

- Manages order lifecycle

- Supports notifications

- Supports payments

- Maintains auditability

I’ll divide this into structured sections:

- Core Entities

- User & Authentication

- Store & Inventory

- Product & Catalog

- Cart & Orders

- Payments

- Delivery

- Notifications

- Ratings & Reviews

- Supporting & Audit Tables

- Indexing & Optimization Notes

🧱 1. Core Design Approach

- Relational DB: PostgreSQL recommended

- Use UUID as primary keys

- Use soft deletes where necessary

- Maintain audit timestamps everywhere

- Enforce referential integrity

- Use ENUMs carefully (or lookup tables for scalability)

👤 2. Users & Authentication

2.1 users

Stores all system users (owner, resident, delivery person, admin)

users

-----

id (UUID, PK)

role (ENUM: OWNER, RESIDENT, DELIVERY, ADMIN)

first_name (VARCHAR)

last_name (VARCHAR)

phone_number (VARCHAR, UNIQUE, NOT NULL)

email (VARCHAR, UNIQUE, NULLABLE)

password_hash (VARCHAR, NULLABLE) -- for future password login

is_active (BOOLEAN, DEFAULT TRUE)

is_verified (BOOLEAN, DEFAULT FALSE)

created_at (TIMESTAMP)

updated_at (TIMESTAMP)

Indexes:

- phone_number

- email

- role

2.2 user_addresses

Residents may have multiple delivery addresses.

user_addresses

--------------

id (UUID, PK)

user_id (UUID, FK → users.id)

label (VARCHAR) -- Home, Office

address_line_1 (VARCHAR)

address_line_2 (VARCHAR)

city (VARCHAR)

state (VARCHAR)

postal_code (VARCHAR)

latitude (DECIMAL(10,8))

longitude (DECIMAL(11,8))

is_default (BOOLEAN)

created_at

updated_at

Index:

- user_id

- (latitude, longitude) for geo queries

2.3 otp_verifications

otp_verifications

-----------------

id (UUID, PK)

phone_number (VARCHAR)

otp_code (VARCHAR)

expires_at (TIMESTAMP)

is_used (BOOLEAN)

created_at

🏪 3. Store Management

3.1 stores

stores

------

id (UUID, PK)

owner_id (UUID, FK → users.id)

store_name (VARCHAR)

store_description (TEXT)

logo_url (TEXT)

phone_number (VARCHAR)

email (VARCHAR)

address_line_1 (VARCHAR)

address_line_2 (VARCHAR)

city (VARCHAR)

state (VARCHAR)

postal_code (VARCHAR)

latitude (DECIMAL(10,8))

longitude (DECIMAL(11,8))

delivery_radius_km (DECIMAL(5,2))

minimum_order_amount (DECIMAL(10,2))

is_open (BOOLEAN)

created_at

updated_at

Index:

- owner_id

- (latitude, longitude)

3.2 store_working_hours

store_working_hours

-------------------

id (UUID, PK)

store_id (UUID, FK → stores.id)

day_of_week (INT) -- 0=Sunday

open_time (TIME)

close_time (TIME)

is_closed (BOOLEAN)

Unique constraint:

- (store_id, day_of_week)

📦 4. Product & Inventory

4.1 categories

categories

----------

id (UUID, PK)

store_id (UUID, FK → stores.id)

name (VARCHAR)

description (TEXT)

is_active (BOOLEAN)

created_at

updated_at

4.2 products

products

--------

id (UUID, PK)

store_id (UUID, FK → stores.id)

category_id (UUID, FK → categories.id)

name (VARCHAR)

description (TEXT)

sku (VARCHAR)

price (DECIMAL(10,2))

image_url (TEXT)

is_active (BOOLEAN)

created_at

updated_at

Indexes:

- store_id

- category_id

- sku

4.3 inventory

Separated for flexibility & future stock logs.

inventory

---------

id (UUID, PK)

product_id (UUID, FK → products.id)

quantity_available (INT)

low_stock_threshold (INT)

updated_at

4.4 inventory_transactions

For audit trail.

inventory_transactions

----------------------

id (UUID, PK)

product_id (UUID)

change_type (ENUM: ORDER, MANUAL_ADJUSTMENT, RESTOCK)

quantity_changed (INT)

reference_id (UUID) -- order_id if applicable

created_by (UUID → users.id)

created_at

🛒 5. Cart & Orders

5.1 carts

carts

-----

id (UUID, PK)

user_id (UUID, FK → users.id)

store_id (UUID, FK → stores.id)

status (ENUM: ACTIVE, CONVERTED, ABANDONED)

created_at

updated_at

5.2 cart_items

cart_items

----------

id (UUID, PK)

cart_id (UUID, FK → carts.id)

product_id (UUID, FK → products.id)

quantity (INT)

unit_price (DECIMAL(10,2))

created_at

updated_at

📦 6. Orders

6.1 orders

orders

------

id (UUID, PK)

order_number (VARCHAR, UNIQUE)

store_id (UUID, FK → stores.id)

user_id (UUID, FK → users.id)

delivery_address_id (UUID, FK → user_addresses.id)

subtotal_amount (DECIMAL(10,2))

delivery_fee (DECIMAL(10,2))

tax_amount (DECIMAL(10,2))

total_amount (DECIMAL(10,2))

payment_status (ENUM: PENDING, PAID, FAILED)

order_status (ENUM:

NEW,

ACCEPTED,

PREPARING,

OUT_FOR_DELIVERY,

DELIVERED,

CANCELLED

)

notes (TEXT)

created_at

updated_at

Indexes:

- user_id

- store_id

- order_status

- created_at

6.2 order_items

order_items

-----------

id (UUID, PK)

order_id (UUID, FK → orders.id)

product_id (UUID, FK → products.id)

product_name_snapshot (VARCHAR)

unit_price (DECIMAL(10,2))

quantity (INT)

total_price (DECIMAL(10,2))

created_at

6.3 order_status_history

order_status_history

--------------------

id (UUID, PK)

order_id (UUID)

old_status (VARCHAR)

new_status (VARCHAR)

changed_by (UUID → users.id)

changed_at (TIMESTAMP)

💳 7. Payments

7.1 payments

payments

--------

id (UUID, PK)

order_id (UUID, FK → orders.id)

payment_method (ENUM: COD, UPI, CARD)

payment_gateway (VARCHAR)

transaction_id (VARCHAR)

amount (DECIMAL(10,2))

status (ENUM: INITIATED, SUCCESS, FAILED)

gateway_response (JSONB)

created_at

updated_at

Index:

- order_id

- transaction_id

🚚 8. Delivery

8.1 deliveries

deliveries

----------

id (UUID, PK)

order_id (UUID, FK → orders.id)

delivery_person_id (UUID, FK → users.id)

assigned_at (TIMESTAMP)

picked_at (TIMESTAMP)

delivered_at (TIMESTAMP)

delivery_status (ENUM: ASSIGNED, PICKED, DELIVERED)

proof_of_delivery_url (TEXT)

🔔 9. Notifications

9.1 notifications

notifications

-------------

id (UUID, PK)

user_id (UUID, FK → users.id)

type (ENUM:

NEW_ORDER,

ORDER_ACCEPTED,

ORDER_DISPATCHED,

ORDER_DELIVERED,

LOW_STOCK

)

title (VARCHAR)

message (TEXT)

is_read (BOOLEAN)

reference_id (UUID) -- order_id etc

created_at

Index:

- user_id

- is_read

⭐ 10. Ratings & Reviews

10.1 reviews

reviews

-------

id (UUID, PK)

order_id (UUID, FK → orders.id)

store_id (UUID, FK → stores.id)

user_id (UUID, FK → users.id)

rating (INT CHECK rating BETWEEN 1 AND 5)

comment (TEXT)

created_at

Unique:

- one review per order

📊 11. Audit & System Tables

11.1 audit_logs

audit_logs

----------

id (UUID, PK)

entity_type (VARCHAR)

entity_id (UUID)

action (VARCHAR)

performed_by (UUID → users.id)

old_data (JSONB)

new_data (JSONB)

created_at

📈 12. Performance & Scaling Notes

Recommended Indexes

- orders (store_id, created_at)

- orders (user_id, created_at)

- products (store_id, is_active)

- inventory (product_id)

- notifications (user_id, is_read)

Future Scalability

- Add multi-store marketplace support

- Partition orders table by month

- Use Redis for:

  - Cart caching

  - Inventory read caching

  - Notification queue

- Use PostGIS extension for advanced geo queries

🧠 Data Flow Example (Order Lifecycle)

- Resident creates cart → cart_items inserted

- Resident places order →

  - orders record created

  - order_items created

  - inventory reduced

  - inventory_transaction created

  - notification created for owner

- Owner updates status →

  - orders updated

  - order_status_history inserted

  - notification created for resident

Weekly plan

Excellent — below is a structured, phase-based, day-by-day execution roadmap for building your Hyperlocal Local Store Ordering App.

This plan is organized into clear phases, with logical build progression and realistic daily achievements.

Assumption:

- 1–3 developers

- 6 weeks (~42 days)

- MVP → Production Launch

🚀 PROJECT EXECUTION PLAN

Hyperlocal Store Ordering App

🟢 PHASE 1 — Discovery & Technical Foundation (Day 1–5)

Goal: Freeze scope, design system, prepare infrastructure.

| Day | Focus Area | Daily Achievement | Deliverable |
| --- | --- | --- | --- |
| Day 1 | Requirement Finalization | Finalize features, flows, scope boundaries | Approved Requirement Doc |
| Day 2 | Architecture | Design system architecture (App + Backend + DB + Notifications) | Architecture Diagram |
| Day 3 | Database | Finalize ER model & schema | ER Diagram + DDL |
| Day 4 | Dev Setup | Setup Git, CI/CD plan, environments | Repo + Dev environment |
| Day 5 | Backend Setup | Setup backend framework + DB connection | Running base server |

🟡 PHASE 2 — Authentication & Store Setup (Day 6–11)

Goal: Users can register/login and store can be configured.

| Day | Focus Area | Daily Achievement | Deliverable |
| --- | --- | --- | --- |
| Day 6 | User Model | Implement users table & role logic | User module ready |
| Day 7 | OTP Login | Implement OTP verification & login | Working login |
| Day 8 | Role-Based Access | Restrict endpoints by role | Secure access |
| Day 9 | Store Setup | Store creation & profile APIs | Store created |
| Day 10 | Working Hours | Add working hours & open/close logic | Store availability control |
| Day 11 | Delivery Radius | Geo-distance validation logic | Delivery boundary working |

🟠 PHASE 3 — Product & Inventory Management (Day 12–18)

Goal: Store owner can manage products and stock.

| Day | Focus Area | Daily Achievement | Deliverable |
| --- | --- | --- | --- |
| Day 12 | Categories | Category CRUD APIs | Category module |
| Day 13 | Products | Product CRUD APIs | Product management ready |
| Day 14 | Inventory | Inventory table + stock tracking | Stock system |
| Day 15 | Low Stock Alerts | Threshold logic + alert trigger | Alert system |
| Day 16 | Owner UI | Build product management UI | Owner dashboard |
| Day 17 | Testing | Inventory test cases & fixes | Stable catalog |
| Day 18 | Buffer | Refactor & optimize queries | Clean inventory module |

🔵 PHASE 4 — Customer Experience (Browsing & Cart) (Day 19–23)

Goal: Residents can browse and add items to cart.

| Day | Focus Area | Daily Achievement | Deliverable |
| --- | --- | --- | --- |
| Day 19 | Product Listing | Resident product listing screen | Browse UI |
| Day 20 | Search & Filters | Search + category filter | Search working |
| Day 21 | Cart Backend | Cart & cart_items APIs | Cart storage |
| Day 22 | Cart UI | Add/remove/update cart items | Functional cart |
| Day 23 | Cart Validation | Validate stock before checkout | Safe cart flow |

🔴 PHASE 5 — Order Lifecycle & Notifications (Day 24–29)

Goal: Orders can be placed, tracked, and notified.

| Day | Focus Area | Daily Achievement | Deliverable |
| --- | --- | --- | --- |
| Day 24 | Order Creation | Convert cart to order | Order saved |
| Day 25 | Inventory Deduction | Deduct stock + transaction logs | Stock updated |
| Day 26 | Order Status Flow | Implement status transitions | Workflow ready |
| Day 27 | Owner Notifications | Push notification for new order | Owner notified |
| Day 28 | Customer Tracking | Order tracking screen | Status visible |
| Day 29 | Status History | Track order status changes | Audit trail |

🟣 PHASE 6 — Payments & Delivery (Day 30–35)

Goal: Integrate payments and delivery handling.

| Day | Focus Area | Daily Achievement | Deliverable |
| --- | --- | --- | --- |
| Day 30 | COD Flow | Implement Cash on Delivery | COD working |
| Day 31 | Payment Gateway | Integrate UPI/Card payment | Online payment |
| Day 32 | Payment Webhooks | Handle success/failure updates | Reliable payment |
| Day 33 | Delivery Assignment | Assign delivery person | Delivery logic |
| Day 34 | Delivery Status | Out for delivery → Delivered | Delivery tracking |
| Day 35 | Proof of Delivery | Optional photo/confirmation | Completed delivery |

🟤 PHASE 7 — Reviews, Polish & Stability (Day 36–39)

Goal: Improve trust and harden system.

| Day | Focus Area | Daily Achievement | Deliverable |
| --- | --- | --- | --- |
| Day 36 | Reviews | Rating & feedback module | Review system |
| Day 37 | Notifications | Complete all notification types | Fully integrated |
| Day 38 | Performance | Add DB indexes + optimize queries | Faster APIs |
| Day 39 | Security | Secure APIs, validation, input checks | Hardened backend |

⚫ PHASE 8 — Testing, Deployment & Launch (Day 40–42)

Goal: Go live.

| Day | Focus Area | Daily Achievement | Deliverable |
| --- | --- | --- | --- |
| Day 40 | QA | Full regression testing | Bug report |
| Day 41 | Deployment | Deploy backend + production DB | Live backend |
| Day 42 | Launch | Release mobile app build | Production launch 🎉 |

📌 Phase Summary

| Phase | Duration | Outcome |
| --- | --- | --- |
| Phase 1 | 5 days | Technical foundation |
| Phase 2 | 6 days | Authentication & Store Setup |
| Phase 3 | 7 days | Inventory system |
| Phase 4 | 5 days | Customer browsing & cart |
| Phase 5 | 6 days | Order lifecycle |
| Phase 6 | 6 days | Payments & delivery |
| Phase 7 | 4 days | Stability & polish |
| Phase 8 | 3 days | Launch |

🎯 Critical Path (Must-Have for MVP)

- Auth

- Store Setup

- Product + Inventory

- Cart

- Order creation

- Owner notification

- Order status updates

Everything else enhances the system.

Excellent — below is a structured, phase-based, day-by-day execution roadmap for building your Hyperlocal Local Store Ordering App.

This plan is organized into clear phases, with logical build progression and realistic daily achievements.

Assumption:

- 1–3 developers

- 6 weeks (~42 days)

- MVP → Production Launch

🚀 PROJECT EXECUTION PLAN

Hyperlocal Store Ordering App

🟢 PHASE 1 — Discovery & Technical Foundation (Day 1–5)

Goal: Freeze scope, design system, prepare infrastructure.

| Day | Focus Area | Daily Achievement | Deliverable |
| --- | --- | --- | --- |
| Day 1 | Requirement Finalization | Finalize features, flows, scope boundaries | Approved Requirement Doc |
| Day 2 | Architecture | Design system architecture (App + Backend + DB + Notifications) | Architecture Diagram |
| Day 3 | Database | Finalize ER model & schema | ER Diagram + DDL |
| Day 4 | Dev Setup | Setup Git, CI/CD plan, environments | Repo + Dev environment |
| Day 5 | Backend Setup | Setup backend framework + DB connection | Running base server |

🟡 PHASE 2 — Authentication & Store Setup (Day 6–11)

Goal: Users can register/login and store can be configured.

| Day | Focus Area | Daily Achievement | Deliverable |
| --- | --- | --- | --- |
| Day 6 | User Model | Implement users table & role logic | User module ready |
| Day 7 | OTP Login | Implement OTP verification & login | Working login |
| Day 8 | Role-Based Access | Restrict endpoints by role | Secure access |
| Day 9 | Store Setup | Store creation & profile APIs | Store created |
| Day 10 | Working Hours | Add working hours & open/close logic | Store availability control |
| Day 11 | Delivery Radius | Geo-distance validation logic | Delivery boundary working |

🟠 PHASE 3 — Product & Inventory Management (Day 12–18)

Goal: Store owner can manage products and stock.

| Day | Focus Area | Daily Achievement | Deliverable |
| --- | --- | --- | --- |
| Day 12 | Categories | Category CRUD APIs | Category module |
| Day 13 | Products | Product CRUD APIs | Product management ready |
| Day 14 | Inventory | Inventory table + stock tracking | Stock system |
| Day 15 | Low Stock Alerts | Threshold logic + alert trigger | Alert system |
| Day 16 | Owner UI | Build product management UI | Owner dashboard |
| Day 17 | Testing | Inventory test cases & fixes | Stable catalog |
| Day 18 | Buffer | Refactor & optimize queries | Clean inventory module |

🔵 PHASE 4 — Customer Experience (Browsing & Cart) (Day 19–23)

Goal: Residents can browse and add items to cart.

| Day | Focus Area | Daily Achievement | Deliverable |
| --- | --- | --- | --- |
| Day 19 | Product Listing | Resident product listing screen | Browse UI |
| Day 20 | Search & Filters | Search + category filter | Search working |
| Day 21 | Cart Backend | Cart & cart_items APIs | Cart storage |
| Day 22 | Cart UI | Add/remove/update cart items | Functional cart |
| Day 23 | Cart Validation | Validate stock before checkout | Safe cart flow |

🔴 PHASE 5 — Order Lifecycle & Notifications (Day 24–29)

Goal: Orders can be placed, tracked, and notified.

| Day | Focus Area | Daily Achievement | Deliverable |
| --- | --- | --- | --- |
| Day 24 | Order Creation | Convert cart to order | Order saved |
| Day 25 | Inventory Deduction | Deduct stock + transaction logs | Stock updated |
| Day 26 | Order Status Flow | Implement status transitions | Workflow ready |
| Day 27 | Owner Notifications | Push notification for new order | Owner notified |
| Day 28 | Customer Tracking | Order tracking screen | Status visible |
| Day 29 | Status History | Track order status changes | Audit trail |

🟣 PHASE 6 — Payments & Delivery (Day 30–35)

Goal: Integrate payments and delivery handling.

| Day | Focus Area | Daily Achievement | Deliverable |
| --- | --- | --- | --- |
| Day 30 | COD Flow | Implement Cash on Delivery | COD working |
| Day 31 | Payment Gateway | Integrate UPI/Card payment | Online payment |
| Day 32 | Payment Webhooks | Handle success/failure updates | Reliable payment |
| Day 33 | Delivery Assignment | Assign delivery person | Delivery logic |
| Day 34 | Delivery Status | Out for delivery → Delivered | Delivery tracking |
| Day 35 | Proof of Delivery | Optional photo/confirmation | Completed delivery |

🟤 PHASE 7 — Reviews, Polish & Stability (Day 36–39)

Goal: Improve trust and harden system.

| Day | Focus Area | Daily Achievement | Deliverable |
| --- | --- | --- | --- |
| Day 36 | Reviews | Rating & feedback module | Review system |
| Day 37 | Notifications | Complete all notification types | Fully integrated |
| Day 38 | Performance | Add DB indexes + optimize queries | Faster APIs |
| Day 39 | Security | Secure APIs, validation, input checks | Hardened backend |

⚫ PHASE 8 — Testing, Deployment & Launch (Day 40–42)

Goal: Go live.

| Day | Focus Area | Daily Achievement | Deliverable |
| --- | --- | --- | --- |
| Day 40 | QA | Full regression testing | Bug report |
| Day 41 | Deployment | Deploy backend + production DB | Live backend |
| Day 42 | Launch | Release mobile app build | Production launch 🎉 |

📌 Phase Summary

| Phase | Duration | Outcome |
| --- | --- | --- |
| Phase 1 | 5 days | Technical foundation |
| Phase 2 | 6 days | Authentication & Store Setup |
| Phase 3 | 7 days | Inventory system |
| Phase 4 | 5 days | Customer browsing & cart |
| Phase 5 | 6 days | Order lifecycle |
| Phase 6 | 6 days | Payments & delivery |
| Phase 7 | 4 days | Stability & polish |
| Phase 8 | 3 days | Launch |

🎯 Critical Path (Must-Have for MVP)

- Auth

- Store Setup

- Product + Inventory

- Cart

- Order creation

- Owner notification

- Order status updates

Everything else enhances the system.